## Slide 1: Timeline (Part 1)
Peak Performance
PROJECT
START
Begin
Feb 10
Implement
ASP.Net Identity and Functions
-
Create
Logo and Design Schema
Feb 23
CRUD
For Athletes and Coaches
Feb 24
Edit
Identity for Emailing and Roles
-
Create
Workout Items for Coaches
Mar 8
Add
Captcha for Registering
Mar 30
Create
Workout Page for Coaches
-
Edit
Athlete Profile to Show Workouts
April 12
Add
Athlete Workout Page
April 13
Add
Workout History to Athlete Page
-
Add
Notes to Athlete Workout Page
→
Add
Fitbit API Functionality
S1
Sprint 1
2 Weeks
S2
Sprint 2
2 Weeks
S3
Sprint 3
2 Weeks
S4
Sprint 4
2 Weeks
Finals
+
Spring Break
April 26

## Slide 2: Timeline (Part 2)
Peak Performance
SPRING BREAK
Begin
April 27
Add
API to Athlete Page for Workouts
-
Make
Workout Algorithm
May 10
Add
Workout History for Coaches
May 11
Clean Up
Code
-
Testing
Code
May 24
Preparing
For AES
May 28
-
May 28
End
S5
Sprint 5
2 Weeks
S6
Sprint 6
2 Weeks
AES
Academic Excellence Showcase
GRADUATION